Estimating Value

---
Purpose: to experience the process of estimating value of the Value Drivers using the “Bucket System”.

---
Instructions (part 1/2)
In your table teams, use the Planning Game cards to estimate the value of the Value
Drivers – you have 10 minutes!!!
Spread out the Planning Game cards on the table in sequence
Each card represents a “bucket” describing the value of the items in the bucket

---
Instructions (part 2/2)
As a group, start moving the Value Driver cards into buckets based on value
It will help to establish one or two that everyone agrees upon first
Continue to move items around, discussing along the way, until everyone agrees that nothing needs to move
For each bucket, write down the number of the bucket on each Value Driver in that bucket

---
Diagram
0
1
2
3
4
5
8
13
20
30
50
100
200
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver
Value
Driver

---
O
[Speaker Notes: Any questions or comments?]