Process Review

---
Purpose
Process
Benefits
[Speaker Notes: What is OpenAgile? How does OpenAgile work? Why should your organization use OpenAgile?]

---
OpenAgile is a
Value Delivery System

---
Work is Done in
Cycles

---
The Big Picture
Work
Cycle 1
GOAL
[Speaker Notes: Deliver valuable results at the end of every cycle Work at a sustainable results Cycles are also known as “sprint” or “iterations”]

---
The Big Picture
Work
Cycle 1
Work
Cycle 2
Work
Cycle 3
Work
Cycle 4
GOAL
[Speaker Notes: Each cycle builds on the results of previous cycles.]

---
Organic Growth
[Speaker Notes: Responding to change Folly of long-term planning]

---
Value Drivers: Creation
INVEST
[Speaker Notes: Truthfulness is foundation of all human virtues. Truthfulness is required to progress... Other human capacities... Volition Detachment Understanding Vision]

---
Value Driver
Prioritization
Priority 1
Priority 100
low
med
high
Effort
Value
low
med
high
[Speaker Notes: Truthfulness is foundation of all human virtues. Truthfulness is required to progress... Other human capacities... Volition Detachment Understanding Vision]

---
The OpenAgile Process
Engagement Meeting
Cycle Plan
Value Drivers:
$$
Valuable
Results
Value Drivers
for the
Current Cycle
$
$$
Team Reflections:
- events
- feelings
- activities
calendar events • obstacles
new artifacts • quality problems
repetitive activities
¢
Previous
Cycle
Future
Cycle
GOAL
Work Cell Team
Work Period
ACTION!
» volunteer for
    Tasks
» work on Tasks
» collaborate
» communicate
» share
Progress
Meeting
Reflection:
» Tasks done
Learning:
» New Tasks
Planning:
» Next Tasks
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Growth
Facilitator
- manages the
Value Drivers
- facilitates
capacity-building
GF
PF
Process
Facilitator
- facilitates the
use of
Agile
ACTION
ACTION
ACTION
ACTION
ACTION
PLANNING
LEARNING
Task
Task
Task
Task
Task
Task
Task
Task
Task
REFLECTION
Task
Task
Task
Task
Task
Task
Task
Task
Task

---
Benefits
[Speaker Notes: Traspenrancy Quality Productivity mprovement]

---
O
[Speaker Notes: Any questions or comments?]