Penny Exercise

---
To learn about different ways
to do work...
in 4 rounds
[Speaker Notes: The focus is on learning. It is capacity building! --- not just project management.]

---
Round 1
Teams of 4 – 6
One timekeeper
Process all pennies
[Speaker Notes: Give no more instructions...]

---
Round 2
New Instructions
Flip all pennies 4 times
[Speaker Notes: Pass all the pennies to first person, start stopwatches First person flips all pennies to the other side Pass the whole bunch of pennies to the next person Next person flips them once more Repeat until 4 (5 or 6) people have flipped them Stop watches No tools, pennies stay on the table surface Use hands only flip]

---
Round 3
Same as before...
With one change!
[Speaker Notes: Immediately pass each penny after it has been flipped Record the time when the first penny is done... And when all pennies done.]

---
Round 4
New way!
[Speaker Notes: Everyone (except timekeeper) takes a penny at a time from an “in” pile and flips it 4 times themselves and then puts it in a “done” pile. Do this until all pennies are processed.]

---
Questions
for the teams...

---
What was it like to do round 1 ?
[Speaker Notes: Stressful, free-for-all, etc.]

---
What changed between round 2 and round 3 ?
[Speaker Notes: Traditional moves in phases starting with requirements gathering]

---
What 3 reasons did
the productivity
increase between round 3 and 4 ?
[Speaker Notes: 1. No handoffs 2. Everyone starts at the same time (no waiting) 3. The fastest people can contribute more]

---
Can you demonstrate your work environment using the pennies ?
[Speaker Notes: Encourage people to use the pennies to show what their actual work looks like.]

---
How can we translate this into real life ?
[Speaker Notes: Round 1: Chaos (eg. Startups) Round 2: Waterfall (eg. Government) Round 3: Lean (eg. Toyota) Round 4: Agile (eg. Berteig Consulting)]

---
O
[Speaker Notes: Any questions or comments?]