# Penny Exercise
# (helps learners experience Waterfall, Lean, & Agile) – About 20-30 minutes
Purpose: To learn about different ways to do work... in 3 rounds

Preparation:
- 5 or 6 people per table team, rotate timekeeper each round
- 4 to do the flipping, 1 to be a timekeeper (if 6 one to watch and encourage then rotate that person into the activity)
- 20 pennies per table team
- 1 piece of paper per table team

Round 1 - Instructions
In this exercise, as a team you have to flip each penny 4 times (demonstrate the flip on the table)
- There are precise instructions and no creativity allowed
- 4 people are flipping, 1 is timekeeper
- All the pennies are in front of the first person, all the pennies are touching the table
- First person flips all pennies to the other side in place
- Then slide all pennies to the next person
- Next person flips them in place
- Repeat until 4 people have flipped them
- No tools, pennies stay on the table surface
- Use hands only flip
- The timekeeper tells the first person when to start and keeps track of the overall time taken to process all the pennies
- Any questions

Round 2 - Instructions
- Same as before with one new rule
- Immediately pass each penny after it has been flipped, and immediately flip a penny once you have it
- Timekeeper has an additional special duty: record the entire process and when the first penny is complete
- Any questions?

Round 3 - Instructions
- New way of processing the pennies
- Everyone (except timekeeper) takes a penny at a time from an “in” pile and flips it 4 times themselves and then puts it in a “done” pile (a piece of paper works well). Do this until all pennies are processed.
- Do not split up the pennies before hand
- Reminder – timekeeper records when the first penny is done (is placed on the piece of paper) and when all the pennies are done (is placed on the piece of paper)
- Any questions?

Questions for the teams...
- What changed between round 1 and 2? (wait for their answers)
  - Round 1 best exemplifies? (WATERFALL or TRADITIONAL)
  - Round 2 best exemplifies? (LEAN or ASSEMBLY LINE)
  - In Round 2, there very little waiting
- What 3 reasons did the productivity increase between round 2 and 3?
  (wait for their answers)
  - Round 3 best exemplifies? (AGILE or an ITERATIVE APPROACH)
- Look for these answers:
  - 1. No handoffs
  - 2. Everyone starts at the same time (no waiting)
  - 3. The fastest people can contribute more
- There may be other reasons for improvement (eg. Getting better at flipping pennies), but they are not as important

Optional
- Can you demonstrate your work environment using the pennies?
  - Encourage the participants to use the pennies to show what their actual work looks like.
    - Example: “I get a pile of pennies from my manager, then I work on them, and pass them along to a co-worker.”
- How can we translate this into real life?
  - What would you change in your real work environment?
  - What would it look like?
    - Eg. Have same size work packages (Value Drivers or Product Backlog Items)
    - Eg. Have a cross-functional team to handle a Value Driver from start to finish

Other Points
- Round 1: Waterfall (eg. Government Agency)
- Round 2: Lean (eg. Car Manufacturer)
- Round 3: Agile (eg. Consulting Company)

Questions/Comments/Observations?
observations, thoughts, comments, questions?