Value Stream Mapping

---
Cycle Time
Materials/Information
Queues
Touch Time
Pull/Just-in-Time
[Speaker Notes: What is OpenAgile? How does OpenAgile work? Why should your organization use OpenAgile?]

---
Cycle Time
The time that elapses from the beginning to the end of a process.
[Speaker Notes: Measure from customer request to time customer request is satisfied by value delivered to customer. For projects, this is measured from the time a project is proposed (not approved) to the time it delivered all required scope. Question: how to handle known defects that are not resolved during the time of the project? For operations, this is measured from the time a unit of work is started to the time it is finished.]

---
Start to Finish
In your work, what defines the start? What defines the finish?
[Speaker Notes: Discussion]

---
Materials & Information
[Speaker Notes: A process includes both flows of materials such as parts and supplies as well as flows of information such as data and reports. A value stream map should show both types of flows.]

---
A Value Stream
Request
Organizational
Processes
Your
Team
Organizational
Processes
Delivery!
[Speaker Notes: Remember to identify queues when drawing out your value stream!]

---
Touch Time
Actual time spent handling a part, material or information vs. time it is in position/possession.
[Speaker Notes: An example, handling an email message: 2 hours in Inbox 3 minutes to read 15 minutes interrupted by call of nature 10 minutes to write 1 day to “sit on it” 2 seconds to send it Touch Time = 13m 2s Overall Time > 1 day]

---
[Speaker Notes: Sample activity card for a Value Stream Map Instructor: point out each of the parts. Very important to remember that it is not always necessary to have this much detail – depends on your purpose.]

---
Pull / Just-in-Time
Only do work when there is an actual request and only when your process has the capacity to take it on.
[Speaker Notes: Done by managing queue sizes. Very hard discipline! Visual tracking is best. Draw a diagram on a flip-chart of a simple Kanban board. Can use the existing steps found in the value stream map.]

---
Value Stream Mapping Exercise
[Speaker Notes: Do a high level VSM for your environment that shows your department as a single step, similar to the diagram from three slides back.]

---
O
[Speaker Notes: Any questions or comments?]