OpenAgile Overview

---
What is OpenAgile?
A method for organizations, teams and individuals to...
- Increase Productivity and Quality
- Allow Innovation and Respond to Change
- Increase Team Spirit and Personal Engagement
- Create a Culture of Continuous Improvement
- Reduce Costs and Risk
✔

---
What is OpenAgile?
OpenAgile
is a
Value Delivery System &
Learning System &
Learning Community

---
What is OpenAgile?
Purpose of OpenAgile
is:
To create an environment in which people are free to express their true nature and capacities to contribute to the betterment of their organization.

---
OpenAgile
Foundations
OpenAgile
requires
Truthfulness
honesty, integrity, transparency, self-awareness

---
OpenAgile
Foundations
OpenAgile
requires
Consultative Decision-Making
freedom to speak, search for truth, unified action

---
OpenAgile
Foundations
OpenAgile
requires
Systematic Learning

---
The Big Picture
Cycle 1
GOAL
Work towards a clear goal or purpose.
Break up the work into short Cycles.
Deliver valuable results at the end of every Cycle.
[Speaker Notes: - every iteration the same length - complete deliverable - no ups and downs for staffing or effort]

---
The Big Picture
Cycle 1
Cycle 2
Cycle 3
Cycle 4
GOAL
Each Cycle builds on the results of previous Cycles and every
Cycle is the same length of time.
(For projects there should be at least five Cycles from start to finish
to allow for suitable amounts of feedback and learning.)
[Speaker Notes: - every iteration the same length - complete deliverable - no ups and downs for staffing or effort]

---
Value Drivers
- Value Drivers are the things you work on during a Cycle and which you need to do to deliver value towards the Goal
- Value Drivers are prioritized into a list, usually with highest value at the top
- The list of Prioritized Value Drivers is used at the start of each Cycle to determine what activities occur during the Cycle
- A single Value Driver may be started and finished in one Cycle, take multiple cycles to complete, or be indefinite in duration
$$$$
$$
$
[Speaker Notes: Simultaneous work is one of the biggest mindset challenges... however, only discuss this if it is brought up by someone in the class. It will be covered in the Iterations module.]

---
Organic Growth
- not an airplane until it is “finished”
- built according to detailed plan
- built in stages
- more fragile as it ages
vs.
- always a tree
- adapts as it grows
- seasons are its Cycles
- stronger as it ages
Each Value Driver is like a ring of growth on a tree... not a part of an airplane

---
The Cycle Plan
Teams should make their Cycle Plan visible. Displaying Value Drivers and Tasks on a wall is a good way to do this:

---
Roles and Paths of Service
- Team Member:
  Performs work, committed to the goal, and creates value for stakeholders
- Paths of Service:
  Ways that Team Members can help the team become more effective
    - Growth Facilitation: Team Member(s) who promote organic growth and
      the skills to work this way
    - Process Facilitation: Team Member(s) who facilitate the application of OpenAgile foundations and practices
Stakeholders /
Customers /
Sponsors
Team
GF
PF

---
Team Self-Organization
Team Members are committed to the overall goal!
- Not stone-cutters
- Not wage-earners
- Cathedral builders!

---
Team Self-Organization
Team Members communicate about work throughout the Cycle!
Cycle Plan
Task
Task
Task
Task
Task
Task
Blah blah blah blah!!!!
I like peanuts and celery.
How many tasks did you do?
Don't be shy!!!!
Task
Task
Task
Task
Task

---
Team Self-Organization
Team Members volunteer for Tasks as the Cycle progresses!
Sometimes a Task is a
natural fit for a particular
Team Member.
Cycle Plan
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task

---
Delivering Value
For Projects:
- Avoid risky bet-the-business efforts
- Deliver value continuously
Stop Here!
$
$
$
$
$
$
Time (1 tick mark = 1 Cycle)
Preparation
Incremental Value Delivered
Cost of Team
Minimum Return
Traditional end-of-project delivery

---
Delivering Value
For Operations:
- Avoid increasing bureaucratic overhead (waste)
- Deliver better value, more efficiently
$
$
$
$
$
Time (1 tick mark = 1 Cycle)
Incremental Value Delivered
Cost of Operations

---
Learning
- Don't get stuck in bad behaviors and sub-optimal processes
- Continuous improvement of:
  - Results
  - Process
  - People

---
OpenAgile Capacity-Building
A method for organizations, teams and individuals to build their capacity to execute, learn, and serve their organization:
Individual Levels:
1. Readiness
2. Team Member
3. Process Facilitation
4. Growth Facilitation
5. Mentoring
6. Tutoring
7. Catalyst
8. Master of OpenAgile
Team Levels:
1. Formed
2. Launched
3. Stable
4. Performing
5. Sustainable
6. Innovating
Organization Levels:
1. Formed
2. Launched
3. Stable
4. Performing
5. Sustainable
6. Innovating

---
Community
- OpenAgile is open source: http://www.openagile.org/
  - Community involvement in improving OpenAgile
- OpenAgile has integrity
  - Community uses OpenAgile to deliver value and learn
- OpenAgile is being used in many industries:
  - Sales for financial products
  - Small business management
  - Mining projects
  - IT and technology R&D
  - Volunteer communities

---
Next Steps?
- Capacity-Building: OpenAgile.com
- Community: OpenAgile.org
- OpenAgile Transformation