OpenAgile Overview

---
What is OpenAgile?
A method for organizations, teams and individuals to...
- Increase Productivity and Quality
- Allow Innovation and Respond to Change
- Increase Team Spirit and Personal Engagement
- Create a Culture of Continuous Improvement
- Reduce Costs and Risk
✔

---
What is OpenAgile?
OpenAgile
is a
Value Delivery System &
Learning System &
Learning Community
Note: OpenAgile is not just for software or technology!!!

---
What is OpenAgile?
Purpose of OpenAgile
is:
To create an environment in which people are free to express their true nature and capacities to contribute to the betterment of their organization.

---
Who is Using OpenAgile?
Suncor Energy
Oilsands mining projects and operations
Equitable Life Insurance
IT projects
ING Romania
Sales management team

---
OpenAgile
Foundations
OpenAgile
requires
Truthfulness
honesty, integrity, transparency, self-awareness

---
OpenAgile
Foundations
OpenAgile
requires
Consultative Decision-Making
freedom to speak, search for truth, unified action

---
OpenAgile
Foundations
OpenAgile
requires
Systematic Learning

---
The Big Picture
Cycle 1
GOAL
Work towards a clear goal or purpose.
Break up the work into short Cycles.
Deliver valuable results at the end of every Cycle.
[Speaker Notes: - every iteration the same length - complete deliverable - no ups and downs for staffing or effort]

---
The Big Picture
Cycle 1
Cycle 2
Cycle 3
Cycle 4
GOAL
Each Cycle builds on the results of previous Cycles and every
Cycle is the same length of time.
(For projects there should be at least five Cycles from start to finish
to allow for suitable amounts of feedback and learning.)
[Speaker Notes: - every iteration the same length - complete deliverable - no ups and downs for staffing or effort]

---
Value Drivers
- Value Drivers are the things you work on during a Cycle and which you need to do to deliver value towards the Goal
- Value Drivers are prioritized into a list, usually with highest value at the top
- The list of Prioritized Value Drivers is used at the start of each Cycle to determine what activities occur during the Cycle
- A single Value Driver may be started and finished in one Cycle, take multiple cycles to complete, or be indefinite in duration
$$$$
$$
$
[Speaker Notes: Simultaneous work is one of the biggest mindset challenges... however, only discuss this if it is brought up by someone in the class. It will be covered in the Iterations module.]

---
Organic Growth
- not an airplane until it is “finished”
- built according to detailed plan
- built in stages
- more fragile as it ages
vs.
- always a tree
- adapts as it grows
- seasons are its Cycles
- stronger as it ages
Each Value Driver is like a ring of growth on a tree... not a part of an airplane

---
Inside a Cycle
Engagement
Meeting
TIME (not to scale)
Everything is timeboxed, in proportions determined by the team.
A Cycle should have at least four Progress Meetings and no more
than twenty.
Reflection
Learning
Planning
Progress Meeting
Progress Meeting
Progress Meeting
Progress Meeting
Work Period
Work Period
Work Period
Work Period
Work Period
[Speaker Notes: Simultaneous work is one of the biggest mindset challenges... however, only discuss this if it is brought up by someone in the class. It will be covered in the Iterations module.]

---
The Engagement Meeting
- Purpose: to take some time for systematic and practical learning
- Attendees: all individuals doing work to deliver Value Drivers (the “team” or the “community”)
- Agenda: “Reflect”, “Learn” and “Plan”
- Outcome: a “Cycle Plan”
Engagement
Meeting
Reflection
Learning
Planning
[Speaker Notes: Simultaneous work is one of the biggest mindset challenges... however, only discuss this if it is brought up by someone in the class. It will be covered in the Iterations module.]

---
The Engagement Meeting
Each Cycle starts with the Engagement Meeting:
  - Reflection: What happened during the last Cycle, what were the results?
Cycle Plan
Results from
Previous Cycle
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Reflection
Learning
Planning
Value Drivers

---
The Engagement Meeting
Each Cycle starts with the Engagement Meeting:
  - Reflection: What happened during the last Cycle, what were the results?
  - Learning: What did we learn, what new principles have we identified, what new skills have we developed, how should we change our Value Drivers?
Cycle Plan
Results from
Previous Cycle
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Reflection
Learning
Planning
Value Drivers

---
The Engagement Meeting
Each Cycle starts with the Engagement Meeting:
  - Reflection: What happened during the last Cycle, what were the results?
  - Learning: What did we learn, what new principles have we identified, what new skills have we developed, how should we change our Value Drivers?
  - Planning: What will we do during this Cycle, what Tasks are required to deliver value?
Cycle Plan
Results from
Previous Cycle
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Reflection
Learning
Planning
Value Drivers

---
The Cycle Plan
The Engagement Meeting results in a Cycle Plan that includes many Tasks. There are five core types of Tasks:
- New Artifacts
- Repetitive Activities
- Quality Problems
- Obstacles
- Calendar Events

---
The Cycle Plan
A single Value Driver is decomposed into multiple Tasks. Remembering the five core types of Tasks is a way to ensure that this decomposition is effective:
Some Value Drivers may translate to only a small number of Tasks:
Value Driver
Value Driver

---
The Cycle Plan
Teams should make their Cycle Plan visible. Displaying Value Drivers and Tasks on a wall is a good way to do this:

---
Going Through a Cycle
Engagement
Meeting
TIME (not to scale)
The Cycle Plan has many Tasks
Reflection
Learning
Planning
Progress Meeting
Progress Meeting
Progress Meeting
Progress Meeting
Work Period
Work Period
Work Period
Work Period
Work Period
Task
Task
Task
Task
Task
Cycle Plan
Task
Task
Task
Task
Task
Task
Task
[Speaker Notes: Simultaneous work is one of the biggest mindset challenges... however, only discuss this if it is brought up by someone in the class. It will be covered in the Iterations module.]

---
Going Through a Cycle
Engagement
Meeting
TIME (not to scale)
During a Work Period, Team Members work on Tasks.
Reflection
Learning
Planning
Progress Meeting
Progress Meeting
Progress Meeting
Progress Meeting
Work Period
Work Period
Work Period
Work Period
Work Period
[Speaker Notes: Simultaneous work is one of the biggest mindset challenges... however, only discuss this if it is brought up by someone in the class. It will be covered in the Iterations module.]

---
Going Through a Cycle
Engagement
Meeting
TIME (not to scale)
Over time, Tasks are completed and new Tasks may be added...
Interruptions are made visible and tracked as new Tasks – a team
uses Commitment Velocity to allow for expected levels of interruption.
Reflection
Learning
Planning
Progress Meeting
Progress Meeting
Progress Meeting
Progress Meeting
Work Period
Work Period
Work Period
Work Period
Work Period
Task
Task
Task
Task
Task
Cycle Plan
Task
Task
Task
Task
Task
[Speaker Notes: Simultaneous work is one of the biggest mindset challenges... however, only discuss this if it is brought up by someone in the class. It will be covered in the Iterations module.]

---
Going Through a Cycle
Engagement
Meeting
TIME (not to scale)
Near the end of the Cycle, most Tasks should be complete.
Reflection
Learning
Planning
Progress Meeting
Progress Meeting
Progress Meeting
Progress Meeting
Work Period
Work Period
Work Period
Work Period
Work Period
Task
Cycle Plan
Task
[Speaker Notes: Simultaneous work is one of the biggest mindset challenges... however, only discuss this if it is brought up by someone in the class. It will be covered in the Iterations module.]

---
Progress Meetings
The Team meets at least four times per Cycle to engage in:
  - Reflection:
    - What happened, what did you see and what Tasks did you do?
  - Learning:
    - What did you learn?
  - Planning:
    - What will happen, what Tasks will you do?
Engagement
Meeting
TIME (not to scale)
Reflection
Learning
Planning
Progress Meeting
Progress Meeting
Progress Meeting
Progress Meeting
Work Period
Work Period
Work Period
Work Period
Work Period

---
Roles and Paths of Service
- Team Member:
  Performs work, committed to the goal, and creates value for stakeholders
- Paths of Service:
  Ways that Team Members can help the team become more effective
    - Growth Facilitation: Team Member(s) who promote organic growth and
      the skills to work this way
    - Process Facilitation: Team Member(s) who facilitate the application of OpenAgile foundations and practices
Stakeholders /
Customers /
Sponsors
Team
GF
PF

---
Team Self-Organization
Team Members are committed to the overall goal!
- Not stone-cutters
- Not wage-earners
- Cathedral builders!

---
Team Self-Organization
Team Members communicate about work throughout the Cycle!
Cycle Plan
Task
Task
Task
Task
Task
Task
Blah blah blah blah!!!!
I like peanuts and celery.
How many tasks did you do?
Don't be shy!!!!
Task
Task
Task
Task
Task

---
Team Self-Organization
Team Members volunteer for Tasks as the Cycle progresses!
Sometimes a Task is a
natural fit for a particular
Team Member.
Cycle Plan
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task

---
Team Self-Organization
Team Members self-organize like geese flying in formation.

---
Delivering Value
For Projects:
- Avoid risky bet-the-business efforts
- Deliver value continuously
Stop Here!
$
$
$
$
$
$
Time (1 tick mark = 1 Cycle)
Preparation
Incremental Value Delivered
Cost of Team
Minimum Return
Traditional end-of-project delivery

---
Delivering Value
For Operations:
- Avoid increasing bureaucratic overhead (waste)
- Deliver better value, more efficiently
$
$
$
$
$
Time (1 tick mark = 1 Cycle)
Incremental Value Delivered
Cost of Operations

---
Learning
- Don't get stuck in bad behaviors and sub-optimal processes
- Continuous improvement of:
  - Results
  - Process
  - People
- Capacity-building program for individuals, teams and communities: http://www.openagile.com/

---
Community
- OpenAgile is open source: http://www.openagile.org/
  - Community involvement in improving OpenAgile
- OpenAgile has integrity
  - Community uses OpenAgile to deliver value and learn
- OpenAgile is being used in many industries:
  - Sales for financial products
  - Small business management
  - Mining projects
  - IT and technology R&D
  - Volunteer communities

---
Benefits of OpenAgile?
A method for organizations, teams and individuals to...
- Increase Productivity and Quality
- Allow Innovation and Respond to Change
- Increase Team Spirit and Personal Engagement
- Create a Culture of Continuous Improvement
- Reduce Costs and Risk
✔

---
Next Steps?
- Questions?
- Capacity-Building: OpenAgile.com
- Community: OpenAgile.org
- OpenAgile Transformation